Maugood — Release Notes & Manual Test Plan

| Date 21 May 2026 | Version v1.1.0 RC | Build <git SHA / image tag> | Classification Internal |
| --- | --- | --- | --- |

Release Snapshot

This document combines (a) the human-readable list of fixes / open items for v1.1.0 RC, and (b) the manual test plan a tester follows to certify the build. Each item carries Severity, Priority, role coverage, Steps-to-reproduce, Expected behaviour, Actual behaviour, and tester notes.

| Total Items 34 | Open 34 | In Progress 0 | Fixed 0 | Verified 0 | Deferred 0 |
| --- | --- | --- | --- | --- | --- |

Status Taxonomy

The two-state legend of the prior release notes (✔ / ✘) is insufficient for an RC build. The following six-state taxonomy is now in use:

| Status | Meaning |
| --- | --- |
| Open | Reported, not yet picked up by engineering. |
| In Progress | Engineering actively working; not yet ready for QA. |
| Fixed | Engineering claims fix; awaiting tester verification. |
| Verified | Tester confirmed the fix on the RC build. Counts toward release-go. |
| Deferred | Acknowledged, not shipping in this release. Tracked for a future build. |
| Won't Fix | Reviewed and explicitly rejected; remains in doc with justification. |

Pre-requisites

Before starting the test pass, confirm the following are in place. Lack of any item invalidates the entire run.

Backend up via docker compose; alembic upgrade head completed cleanly.

Two test tenants provisioned (e.g., 'mts_demo' and 'inaisys') with seeded accounts.

credentials.txt at repo root (from backend/scripts/pre_omran_reset_seed.py) has Admin / HR / Manager / Employee logins for each tenant.

At least one Test Camera (RTSP) reachable; at least two reference photos uploaded per test employee.

OIDC config configured for one tenant (see docs/microsoft-login-beginner-guide.md).

GitHub Actions: isolation workflow green on the RC commit (see MAU-034).

Test Environment block below is filled in by the tester before starting.

Test Environment

Tester fills these in BEFORE starting the pass:

| Tester name |  |
| --- | --- |
| Test start date/time |  |
| Backend git SHA |  |
| Frontend build hash |  |
| Alembic head |  |
| Browser + version |  |
| OS |  |
| Test tenant slug(s) |  |
| Notes |  |

Role Coverage Convention

Each item names the role(s) the test applies to. Roles in scope for this release:

Admin — Full tenant access. Camera + Employee + Policy CRUD.

HR — Employee + leave + reports. NO PDPL hard-delete.

Manager — Department + assigned-employees scope. Approvals.

Employee — Self attendance + requests + profile.

Super-Admin — Cross-tenant operator. Distinct console at /super-admin.

Part 1 — Re-keyed and expanded items (MAU-001..018)

The 18 items from the original release notes have been re-keyed with stable IDs and expanded with Severity, Priority, Steps-to-reproduce, Expected, Actual, and Notes columns. Items are grouped under the role they primarily apply to.

Section — Admin role

| ID | MAU-001 |
| --- | --- |
| Title | Pause and Fullscreen disabled until a camera is selected |
| Module | Live Capture |
| Role(s) | Admin |
| Severity | Minor |
| Priority | P2 |
| Status | Open |
| Steps | 1. Log in as Admin → Sidebar → Live Capture. 2. Confirm the page loads with NO camera selected. 3. Inspect the Pause and Fullscreen buttons. |
| Expected | Both Pause and Fullscreen buttons are disabled (visually muted, cursor: not-allowed) with a tooltip 'Select a camera first'. |
| Actual | Buttons appear interactive even when no camera is selected; clicking has no effect. |
| Notes | Aligned with MAU-002 — together they form a single behavioural pair. |

| ID | MAU-002 |
| --- | --- |
| Title | Pause and Fullscreen auto-enable once a camera is selected |
| Module | Live Capture |
| Role(s) | Admin |
| Severity | Minor |
| Priority | P2 |
| Status | Open |
| Steps | 1. Log in as Admin → Live Capture. 2. Click any camera card in the list. 3. Verify Pause and Fullscreen buttons immediately become interactive. 4. Click Pause: stream should pause without 4xx; click Fullscreen: browser fullscreen kicks in. 5. Exit fullscreen via Esc and confirm the inline view resumes streaming. |
| Expected | Both buttons enable the moment a camera card is clicked. Pause toggles the MJPEG read; Fullscreen requests the document fullscreen API. |
| Actual | State transitions inconsistently; sometimes stays disabled until a second click. |

| ID | MAU-003 |
| --- | --- |
| Title | Sign-In buttons: remove 'Microsoft' and 'Google' text — icons only |
| Module | Sign-In |
| Role(s) | All |
| Severity | Cosmetic |
| Priority | P2 |
| Status | Open |
| Steps | 1. Open /login in an incognito window. 2. Confirm both OIDC sign-in buttons render with provider icons only (no provider name in body text). 3. Hover the icon — tooltip must show 'Sign in with Microsoft' / 'Sign in with Google'. 4. Tab to the buttons — aria-label must announce the same. |
| Expected | Compact icon-only buttons with tooltip + aria-label. Accessibility is not regressed. |
| Actual | Buttons currently show text labels alongside the icon. |
| Notes | Verify both light and dark theme. Both LTR (en) and RTL (ar). |

| ID | MAU-004 |
| --- | --- |
| Title | Policy Applied card UI — clarify Flexible Timing / Flexible Time Zone |
| Module | Calendar |
| Role(s) | All |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Log in as Admin → Calendar → Person View for an employee under a Flex policy. 2. Open a working day → Day-detail drawer → 'Policy applied' card. 3. Inspect labels and values for Flex policy specifics (window start/end, required hours, grace). |
| Expected | The card clearly distinguishes 'Flexible window: 07:00–11:00' from 'Required hours: 8' with chip-style labels. Ramadan / Custom variants render with the date-range underneath. |
| Actual | Current copy is technical ('flex_window_start_minutes_local') and difficult for HR/Manager to interpret. |
| Notes | Cross-reference engine.py Flex flag math (P9–P11). |

| ID | MAU-006 |
| --- | --- |
| Title | Highlight 'Late' status more prominently |
| Module | Calendar |
| Role(s) | All |
| Severity | Minor |
| Priority | P2 |
| Status | Open |
| Steps | 1. Log in as Admin → Calendar → Company View on a day where ≥1 employee is Late. 2. Verify the Late chip uses a dedicated warning colour (amber/orange) — distinct from Present (green) and Absent (red). 3. Confirm contrast in both light and dark themes ≥ 4.5:1. |
| Expected | Late chip is colour-coded amber with bold weight; tooltip on hover shows minutes late. |
| Actual | Late currently renders in muted text similar to Present. |
| Notes | Apply to Daily Attendance and Employee tab as well (status taxonomy red line — see MAU-022). |

| ID | MAU-007 |
| --- | --- |
| Title | Day Timeline — make it interactive and user-friendly |
| Module | Calendar |
| Role(s) | All |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Calendar → Person View → open a working day with multiple events. 2. Inspect the 24-hour timeline ribbon. 3. Try hovering a captured event marker. 4. Try clicking a marker. |
| Expected | Hover shows a tooltip (time, camera, confidence). Click scrolls the evidence list to that crop and highlights it. Keyboard arrow keys move focus across markers. |
| Actual | Ribbon renders but has no hover affordance and no click target. |
| Notes | Verify zero-state when no events: ribbon shows a soft 'No events captured today' label, not an empty bar. |

| ID | MAU-013 |
| --- | --- |
| Title | Per Person View — show employee's reference photo first |
| Module | Calendar |
| Role(s) | All |
| Severity | Minor |
| Priority | P2 |
| Status | Open |
| Steps | 1. Calendar → Per Person View → drawer → 'Evidence' section. 2. Verify first thumbnail is the employee's uploaded reference photo (front angle preferred). 3. Subsequent thumbnails are captured crops in chronological order. |
| Expected | Reference photo always renders first with a 'Reference' badge. Captured crops follow. |
| Actual | Captured crops appear first; reference photo is buried or missing. |
| Notes | Fallback if no reference photo: render an avatar placeholder, not a broken image. |

| ID | MAU-015 |
| --- | --- |
| Title | Matched Clips — face cropped incorrectly (Ref: Clip #1722) |
| Module | Employees |
| Role(s) | Admin + HR |
| Severity | Critical |
| Priority | P0 |
| Status | Open |
| Steps | 1. Locate Clip #1722 in Person Clips. 2. Verify the cropped face matches the row's employee_id. 3. Re-run POST /api/identification/reembed and re-fetch the clip. |
| Expected | Crop bbox matches detection_events.bbox AND the employee_id is the actual identified person — not 'Hari' as a residual from prior logic. |
| Actual | Hari's face appears on clips matched to other employees — suggests embedding-cache or bbox-emit mismatch. |
| Notes | Debug: (1) verify detection_events.embedding ciphertext decrypts to a valid 512-float vector. (2) verify matcher_cache.invalidate_employee() runs on photo upload. (3) verify employee_id was set at emit time, not retroactively. |

| ID | MAU-017 |
| --- | --- |
| Title | Employee Report — remove 'Raise Request' from Admin's Select Employee dropdown |
| Module | Employee Report |
| Role(s) | Admin |
| Severity | Minor |
| Priority | P2 |
| Status | Open |
| Steps | 1. Log in as Admin → Employee Report → Select Employee dropdown. 2. Confirm no 'Raise Request' option appears. 3. Cross-check Employee role still has the option in its own UI. |
| Expected | Admin sees employee selector and standard date filters. 'Raise Request' is hidden for Admin only. |
| Actual | Option leaks into Admin's dropdown. |
| Notes | Role-boundary cleanup. Confirm the corresponding API still rejects Admin's Raise Request attempts (defence in depth). |

| ID | MAU-018 |
| --- | --- |
| Title | Camera Logs + Photos — add anomaly note |
| Module | Camera Logs |
| Role(s) | All |
| Severity | Minor |
| Priority | P2 |
| Status | Open |
| Steps | 1. Camera Logs page → top of page (or info pop-out). 2. Photos / evidence sections inside any drawer. |
| Expected | Visible info panel reads: 'Due to camera positioning and capture capability limitations, some attendance events may be missed. Please mark such cases as anomalies if required.' Localised en + ar. |
| Actual | No such note today. |
| Notes | Wording approved by stakeholders before release. Cross-check translation review (still pending Omran HR — P21 carry-over). |

Section — All roles (status/UX consistency)

| ID | MAU-005 |
| --- | --- |
| Title | Submit Exception — remove 'Admin Role Only' restriction/message |
| Module | Calendar |
| Role(s) | Employee + Manager + HR + Admin |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Log in as Employee → Calendar → Person View (self) → click any absent day. 2. Drawer should expose a '+ Submit exception' CTA without any 'Admin only' message. 3. Repeat as Manager and HR for assigned employees. |
| Expected | CTA visible to all roles when viewing a day they have scope for. CTA pre-fills the NewRequestDrawer with initialType='exception' + initialStartDate=date. |
| Actual | Current build shows 'Admin Role Only' even when viewing one's own day as Employee. |
| Notes | Regression test: cross-tenant target_employee_id still 404s (P28.6 red line). |

| ID | MAU-008 |
| --- | --- |
| Title | Absent + approved exception → status is NOT 'Absent' |
| Module | Calendar |
| Role(s) | All |
| Severity | Critical |
| Priority | P0 |
| Status | Open |
| Steps | 1. Employee submits an exception for date D. 2. Manager + HR both approve. 3. Calendar → Person View → day D. 4. Status chip + drawer label MUST reflect the approval state, not 'Absent'. |
| Expected | Status becomes 'Excused' (or equivalent — see MAU-022 taxonomy task) when an approved exception exists. Drawer banner explains 'Approved exception covers this day'. |
| Actual | Current build still shows 'Absent' regardless of the approved request. |
| Notes | Engine load-bearing: status priority leave > excused > absent. Tied to MAU-022. |

| ID | MAU-009 |
| --- | --- |
| Title | Absent — show proper notes/messages for exception-approved cases |
| Module | Calendar |
| Role(s) | All |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Continue from MAU-008. 2. Open the day drawer. 3. Inspect the 'Notes' / 'Day notes' area. |
| Expected | Note line reads: 'Exception approved on YYYY-MM-DD by <manager> and <hr>. Reason: <category> — <comment>.' Linked from the request inline. |
| Actual | Drawer is blank or shows a generic 'No record' note. |
| Notes | Localise to en + ar. |

| ID | MAU-010 |
| --- | --- |
| Title | Camera events — contextual notes when face was not captured |
| Module | Calendar |
| Role(s) | All |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Calendar → Person View → absent day with detections present but no match. 2. Drawer → 'Camera events' section. 3. Inspect each event row. |
| Expected | Each event row carries a contextual badge: 'Face not captured clearly', 'Camera missed event', 'Possible positioning issue', 'Real absence detected'. Selection criteria documented per badge. |
| Actual | Events render with no qualitative context; tester cannot tell why a row was unmatched. |
| Notes | Define server-side classification rules: low det_score, off-axis bbox, low embedding similarity, no event in shift window. |

| ID | MAU-012 |
| --- | --- |
| Title | Per Person View — 'Waiting' status displays incorrectly |
| Module | Calendar |
| Role(s) | All |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Calendar → Per Person → click on a day in 'Waiting' status. 2. Compare the status chip in the day-cell vs. the drawer title vs. the engine output. |
| Expected | All three surfaces show the same status string and colour. Server is the single source of truth. |
| Actual | Day cell shows 'Waiting' but drawer reverts to 'Absent' or 'No record' — desynchronised. |
| Notes | ACTION ITEM: define what triggers 'Waiting' (pending match? pending recompute? pending approval?). See MAU-021. |

| ID | MAU-014 |
| --- | --- |
| Title | Employee View → Attendance tab follows Calendar status logic |
| Module | Employees |
| Role(s) | All |
| Severity | Critical |
| Priority | P0 |
| Status | Open |
| Steps | 1. Pick an employee → Employees → Detail drawer → Attendance tab. 2. Compare day-by-day status with the same employee's Calendar Per-Person view for the same month. |
| Expected | Same employee + same date = identical status string, colour, label, translation key. Tied to MAU-022. |
| Actual | Statuses diverge — e.g., Calendar shows 'Leave' but Attendance tab shows 'Absent' for the same day. |
| Notes | Root cause: separate computation paths. Engineering must funnel through a single attendance_calendar/queries source of truth. |

| ID | MAU-016 |
| --- | --- |
| Title | Daily Attendance follows Calendar status logic |
| Module | Daily Attendance |
| Role(s) | All |
| Severity | Critical |
| Priority | P0 |
| Status | Open |
| Steps | 1. Pick a date with mixed statuses across employees. 2. Open Daily Attendance for that date. 3. Compare each row with the same date on the Calendar Company View. |
| Expected | Status, colour, label, translation key identical across both surfaces. Excel export carries the same string. |
| Actual | Daily Attendance has its own status logic — leaves, holidays, and weekends render differently from Calendar. |
| Notes | Same root cause as MAU-014; converge on attendance_calendar/queries.py. |

Section — Employee role

| ID | MAU-011 |
| --- | --- |
| Title | Absent + employee claims presence — allow Escalation |
| Module | Calendar |
| Role(s) | Employee |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Log in as Employee → Calendar → own day → marked Absent. 2. Drawer must show 'I was present — Raise escalation' CTA. 3. Submitting opens an Escalation form (reason + optional supporting attachment). 4. Confirm escalation appears in HR + Admin inbox with a distinct 'escalation' badge. |
| Expected | Submission writes an audit row 'attendance.escalation.raised' and creates a Request-type row distinguishable from regular exceptions. HR/Admin can resolve with audit trail. |
| Actual | No escalation path exists today. |
| Notes | Server-side: define request_type='escalation' OR reuse exception with a flag. Engineering decision needed before testing. |

Section — HR role

No items captured for this role in the current release. Tester: add any role-specific defects discovered during the pass under this section.

Section — Manager role

No items captured for this role in the current release. Tester: add any role-specific defects discovered during the pass under this section.

Section — Super-Admin role

No items captured for this role in the current release. Tester: add any role-specific defects discovered during the pass under this section.

Part 2 — New items added during RC review (MAU-019..034)

These items came out of the pre-release review pass. They cover gaps in the original document: OIDC flow, multi-tenant isolation, status taxonomy, role boundary, accessibility, and CI gates.

| ID | MAU-019 |
| --- | --- |
| Title | Microsoft / Google OIDC sign-in end-to-end |
| Module | Sign-In |
| Role(s) | All |
| Severity | Major |
| Priority | P0 |
| Status | Open |
| Steps | 1. Configure OIDC for the test tenant (see docs/microsoft-login-beginner-guide.md). 2. Log out completely. 3. Click 'Sign in with Microsoft' on /login. 4. Authenticate with a Microsoft account whose email is pre-registered in users table. 5. Confirm landing on dashboard with the correct role + tenant. 6. Repeat with an UN-registered Microsoft email — must be rejected with 403 + the no-auto-provision message. |
| Expected | Successful sign-in for registered emails; clean rejection (no auto-create) for unregistered emails. Audit row auth.login.success with method='oidc'. |
| Actual | MAU-003 only tracks the button label change; full flow has not been validated since OIDC P6 shipped. |
| Notes | Cross-reference backend/maugood/auth/oidc.py. Verify state cookie survives the round-trip. |

| ID | MAU-020 |
| --- | --- |
| Title | Cross-tenant resource access returns 404 (not 403) |
| Module | All (multi-tenant) |
| Role(s) | All |
| Severity | Critical |
| Priority | P0 |
| Status | Open |
| Steps | 1. Provision two tenants: A and B. 2. Create employee EA in A, camera CA in A. 3. Log in as Admin of B. 4. Attempt: GET /api/employees/{EA.id} → expect 404. 5. Attempt: GET /api/cameras/{CA.id}/preview → expect 404. 6. Attempt: GET /api/attendance/calendar/person/{EA.id} → expect 404. 7. Attempt: GET /api/live-capture/{CA.id}/mjpeg → expect 404 (not 403, not 500). |
| Expected | All cross-tenant lookups return 404 — never 403 (which would leak scope). |
| Actual | To be verified — automated suites (P5 + P28.6) cover some paths; manual pass needed across the full API surface. |
| Notes | LOAD-BEARING multi-tenant red line. Failure here is release-blocking. |

| ID | MAU-021 |
| --- | --- |
| Title | 'Waiting' status — define semantics, source, and clearing condition |
| Module | Calendar / Daily / Employee |
| Role(s) | All |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Engineering: write the spec — what state causes 'Waiting'? (pending recompute? pending match? pending approval?) 2. Identify the single server function that emits 'Waiting'. 3. Document the clearing condition. 4. Tester: walk through each cause-and-clear scenario; verify status transitions correctly on every surface. |
| Expected | One server source of truth. One translation key. One colour. Documented transitions. |
| Actual | Status appears in Per Person View (MAU-012) but spec undefined. |
| Notes | BLOCKS MAU-012 closure. |

| ID | MAU-022 |
| --- | --- |
| Title | Attendance status taxonomy: single colour + label + key across all surfaces |
| Module | Calendar / Daily / Employee tab / Reports |
| Role(s) | All |
| Severity | Critical |
| Priority | P0 |
| Status | Open |
| Steps | 1. Engineering: define canonical status enum (present, late, early_out, short_hours, overtime, absent, leave, holiday, weekend, future, no_record, excused, waiting). 2. Map each to: server string, translation keys (en + ar), colour (light + dark), CSS class. 3. Refactor all four surfaces to call one helper. 4. Tester: spot-check 20 random employee × date combinations across all surfaces — strings, colours, labels match. |
| Expected | Identical status presentation across Calendar (Company + Person), Daily Attendance, Employee → Attendance tab, Reports (PDF + Excel). |
| Actual | Statuses diverge — see MAU-014 and MAU-016 as concrete examples. |
| Notes | Foundational. Closing MAU-022 closes a chunk of downstream items. |

| ID | MAU-023 |
| --- | --- |
| Title | Approved-exception status rendering for previously-absent days |
| Module | Calendar / Daily / Employee tab |
| Role(s) | All |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Pick employee with approved exception for date D. 2. Verify Calendar Person View, Calendar Company View, Daily Attendance, Employee → Attendance tab — all four show the same non-Absent status. 3. Mouse-hover or open detail — same explanatory text appears. |
| Expected | Status 'Excused' (subject to MAU-022 taxonomy choice) with consistent label + colour. Drawer or tooltip explains the approving Manager + HR + reason. |
| Actual | Diverges per MAU-008 + MAU-014. |
| Notes | DEPENDS ON MAU-022. |

| ID | MAU-024 |
| --- | --- |
| Title | Escalation logging schema + audit row format |
| Module | Calendar / Audit Log |
| Role(s) | Employee + HR + Admin |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Engineering: define request_type for escalation OR a flag on existing requests table. 2. Define audit actions: attendance.escalation.raised, attendance.escalation.resolved. 3. Tester: raise escalation as Employee, verify audit row payload + HR/Admin inbox visibility. |
| Expected | Escalation distinguishable from regular exception in inbox + audit. Resolution writes audit row with HR/Admin actor + decision. |
| Actual | No mechanism yet — MAU-011 raises this requirement. |
| Notes | BLOCKS MAU-011 closure. |

| ID | MAU-025 |
| --- | --- |
| Title | Session-expiry popup countdown (decoupled refresh anchor) |
| Module | All pages (session) |
| Role(s) | All |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Set MAUGOOD_SESSION_IDLE_MINUTES=2 in .env, docker compose up -d backend. 2. Log in fresh. 3. Wait — at 1:30 remaining, popup should appear automatically (30-second warning). 4. Confirm topbar countdown chip is PASSIVE (no click to refresh). 5. Confirm 'Stay Signed In' button extends the session AND moves the popup target forward. 6. Restore MAUGOOD_SESSION_IDLE_MINUTES=60 after test. |
| Expected | Popup countdown is anchored to session_started_at + idle_minutes, NOT to per-request sliding expiry. API polling does NOT push the popup target. |
| Actual | Recent fix landed; needs validation across browser refresh, multi-tab, and after manual API activity. |
| Notes | Cross-reference frontend/src/auth/SessionExpiryWatcher.tsx + SessionCountdown.tsx + backend bump_refresh_anchor. |

| ID | MAU-026 |
| --- | --- |
| Title | Duplicate RTSP URL error message + recovery flow |
| Module | Cameras |
| Role(s) | Admin |
| Severity | Minor |
| Priority | P2 |
| Status | Open |
| Steps | 1. Add a camera C1 with URL U. 2. Attempt to add a second camera C2 with the same URL U (or U with a different host alias). 3. Verify 409 response and exact error message: 'This camera/RTSP URL is already added (as "C1"). Delete the existing camera first to add it again.' 4. Delete C1. 5. Re-attempt add — succeeds. |
| Expected | Server-side duplicate detection; UI surfaces the structured error including existing camera name. |
| Actual | Recently shipped; validate user-facing copy and that frontend's extractApiError surfaces the structured detail. |
| Notes | Confirm message localised to en + ar. |

| ID | MAU-027 |
| --- | --- |
| Title | Add Camera — default-checked toggles |
| Module | Cameras |
| Role(s) | Admin |
| Severity | Cosmetic |
| Priority | P2 |
| Status | Open |
| Steps | 1. Cameras → + Add camera. 2. Verify by default: Capture worker ON, Live preview ON, Face detection ON, Clip recording ON. 3. Toggle one off, save — confirm persists. 4. Add a second camera — toggles again default ON (no carry-over of last selection). |
| Expected | Form initial state has all four toggles ON. State resets per new-camera invocation. |
| Actual | Recently shipped — needs validation including the useState + useEffect reset paths. |

| ID | MAU-028 |
| --- | --- |
| Title | Frame Diagnostics tab — Admin-only and not on prod by default |
| Module | System |
| Role(s) | Admin |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Log in as Admin → Sidebar → System → Frame Diagnostics. 2. Verify Start → events accumulate during simulated frame issues → Export downloads JSON → Clear empties → Stop disables recording. 3. Log in as HR / Manager / Employee — sidebar item must be ABSENT. 4. Attempt direct URL /frame-diagnostics as non-Admin — must redirect or 403. 5. Verify the tab is marked TEMP-DIAGNOSTIC-2026-05-20 in code; release plan decides whether to ship or remove. |
| Expected | Admin-gated route. Non-Admin sees nothing. Backend endpoint /api/diagnostics/* requires Admin role. |
| Actual | Recently shipped; verify role gates + decide ship vs. remove for v1.1.0. |
| Notes | If decided to remove before GA: confirm code removal is clean (no orphaned API routes, no orphaned i18n keys). |

| ID | MAU-029 |
| --- | --- |
| Title | Arabic translations — Omran HR native-speaker review |
| Module | All (i18n) |
| Role(s) | All |
| Severity | Critical |
| Priority | P0 |
| Status | Open |
| Steps | 1. Switch UI to Arabic in Topbar. 2. Walk each translated page: Login, Topbar, Sidebar, Approvals, MyRequests, NotificationBell, NotificationsPage, PreferencesPage, SettingsTabs, Calendar, Daily Attendance, Employees, Cameras, System pages. 3. Native speaker confirms: terminology, gender agreement, RTL flow, date and number rendering. 4. Sign off in this release notes — name + date. |
| Expected | Arabic copy is reviewed and approved by Omran HR native speaker before v1.0/v1.1 launch. |
| Actual | Carried over from P21 — Claude-generated copy is still pending native review. |
| Notes | DOCUMENT BLOCKER per CLAUDE.md. |

| ID | MAU-030 |
| --- | --- |
| Title | HR-role audit pass — Employee CRUD widening (P28.7) |
| Module | Employees |
| Role(s) | HR |
| Severity | Critical |
| Priority | P0 |
| Status | Open |
| Steps | 1. Log in as HR. 2. Verify HR can: list employees, view drawer, edit non-PII fields, edit lifecycle, manage photos, submit delete-request (auto-approve per P28.7). 3. Verify HR CANNOT: PDPL hard-delete, bypass override comment requirements, override another Admin's pending delete request. 4. Spot-check tenant_id is scoped on every endpoint touched. |
| Expected | HR scope matches P28.7 spec; no escalation paths to Admin-only actions. |
| Actual | P28.7 shipped recently; needs explicit role-boundary verification. |
| Notes | Failures here are release-blocking. |

| ID | MAU-031 |
| --- | --- |
| Title | PDPL hard-delete — confirmation string + audit row content |
| Module | Employees |
| Role(s) | Admin |
| Severity | Critical |
| Priority | P0 |
| Status | Open |
| Steps | 1. Log in as Admin → Employees → choose a test employee. 2. Trigger PDPL delete — modal demands literal 'I CONFIRM PDPL DELETION'. 3. Type a near-miss (different case, extra space) → must be rejected. 4. Type exact string → delete proceeds. 5. Verify: photos removed from /data/faces, custom_field_values rows deleted, full_name redacted, email scrubbed, status='deleted', matcher cache invalidated. 6. Open Audit Log → confirm one row 'employee.hard_deleted' with the previous PII captured in payload. |
| Expected | Exact-match confirmation; verifiable-records audit row; matcher cache reload; no orphaned face files. |
| Actual | P25 + P28.7 shipped; needs end-to-end manual verification. |
| Notes | Irreversible operation — test on a synthetic employee only. |

| ID | MAU-032 |
| --- | --- |
| Title | Notifications — language matches recipient preference (P21 red line) |
| Module | Notifications |
| Role(s) | All |
| Severity | Major |
| Priority | P1 |
| Status | Open |
| Steps | 1. Manager A preference = en. Manager B preference = ar. 2. Trigger an event that notifies both (e.g., HR approves a request). 3. Verify in-app bell row + email subject + email body — Manager A sees English, Manager B sees Arabic. 4. Both must reflect the language preference snapshot at queue time, not at delivery time. |
| Expected | Each recipient receives their preferred language across in-app + email. |
| Actual | P21 shipped this — needs RC validation. |
| Notes | Engineering: confirm notification_preferences re-resolved per row at send time. |

| ID | MAU-033 |
| --- | --- |
| Title | Backup/restore round-trip preserves user preferences |
| Module | Operations |
| Role(s) | Super-Admin / SRE |
| Severity | Minor |
| Priority | P2 |
| Status | Open |
| Steps | 1. Set a test user's theme=dark + density=compact + preferred_language=ar. 2. Run backend/scripts/backup.sh. 3. Drop the DB on a throwaway compose project. 4. Run backend/scripts/restore.sh with the backup manifest. 5. Log in as the test user — preferences must round-trip. |
| Expected | P22 preferences (theme + density + language) survive the round trip. P24 DR rehearsal log includes a check-mark for this case. |
| Actual | P24 rehearsal logged this case green — re-verify per release. |
| Notes | Append result to docs/dr-rehearsal.md. |

| ID | MAU-034 |
| --- | --- |
| Title | CI gate: multi-tenant isolation suites green on the release commit |
| Module | CI |
| Role(s) | Engineering |
| Severity | Critical |
| Priority | P0 |
| Status | Open |
| Steps | 1. Identify the exact commit SHA of the RC build. 2. Verify the GitHub Action .github/workflows/isolation.yml ran on that SHA. 3. Open the workflow run: backend/tests/test_multi_tenant_isolation.py + backend/tests/test_two_tenant_isolation.py + tests/test_migration_lint.py must all be green. 4. Attach the workflow run URL to this row. |
| Expected | All three suites pass against a real Postgres service on the release commit. |
| Actual | Must be confirmed per release. |
| Notes | RELEASE GATE per CLAUDE.md — failure stops the line. |

Sign-off

After completing the test pass, the tester records the verdict here. A single 'Block' on any P0 item is sufficient to hold the release.

| Tester name |  |
| --- | --- |
| Test completion date/time |  |
| RC verdict | [ ] Ship [ ] Conditional ship [ ] Block |
| Conditional ship — what's required to unblock prod |  |
| Block — root cause + which item ID(s) |  |
| Notes for the next release |  |