Bug Report

Application QA Testing – All Modules & Roles

Date: 12 May 2026   |   Total Bugs: 61

# Summary

Total bugs identified: 61

| High | Medium | Low |
| --- | --- | --- |
| 30 | 27 | 4 |

# Bug Register

All identified issues are listed below with module, branch/role, description, and severity.

| Bug ID | Module | Branch / Role | Description | Severity | Status | Fixed | Tested |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BUG-001 | Employee | Company/Hari | Access token not refreshing | High | Fixed | ✅ | ✅ |
| BUG-002 | Employee | Company/Hari | No proper error messages on add/edit | Medium | Fixed | ✅ | ✅ |
| BUG-003 | Employee | Company/Hari | Employee ID – no character length validation | Medium | Fixed | ✅ | ✅ |
| BUG-004 | Employee | Company/Hari | Full Name – no character length validation | Medium | Fixed | ✅ | ✅ |
| BUG-005 | Employee | Company/Hari | Designation – no character length validation | Medium | Fixed | ✅ | ✅ |
| BUG-006 | Employee | Company/Hari | Email – not validated properly | High | Fixed | ✅ | ✅ |
| BUG-007 | Employee | Company/Hari | Phone – allowing string input | High | Fixed | ✅ | ✅ |
| BUG-008 | Employee | Company/Hari | Existing mobile number not validated | High | Fixed | ✅ | ✅ |
| BUG-009 | Employee | Company/Hari | Duplicate email: error shown but record still added | High | Fixed | ✅ | ✅ |
| BUG-010 | Employee | Company | Unable to update photo alone while editing | Medium | Fixed | ✅ | ✅ |
| BUG-011 | Employee | Company/Hari | Assignment Division – only 'All Divisions' option shown | Medium | Fixed | ✅ | ✅ |
| BUG-012 | Employee | Company/Hari | Assignment Section – no section list available | High | Fixed | ✅ | ✅ |
| BUG-013 | Employee | Company/Hari | Relieving date – cannot undo selected date | Low | Fixed | ✅ | ✅ |
| BUG-014 | Employee | Company/Hari | Employee list view – headers not fixed, scroll moves them | Medium | Fixed | ✅ | ✅ |
| BUG-015 | Employee | Company/Hari | Inactive employees not listed on first page | Medium | Fixed | ✅ | ✅ |
| BUG-016 | Employee | Company/Hari | Inactive employee action – Prev/Next buttons incorrectly shown | Medium | Fixed | ✅ | ✅ |
| BUG-017 | Employee | Company/Hari | Prev/Next buttons enabled with no data | Medium | Fixed | ✅ | ✅ |
| BUG-018 | Employee | Company/Hari | No data found but pages 1–3 still show for inactive employees | Medium | Fixed | ✅ | ✅ |
| BUG-019 | Employee | Company/Hari | Missing 'Enable Platform Access' for added employee | High | Fixed | ✅ | ✅ |
| BUG-020 | Leave & Calendar | Company/Hari | Leave Types – Create button not aligned correctly | Low | Fixed | ✅ | ✅ |
| BUG-021 | Leave & Calendar | Company/Hari | Import Holidays – Description field missing | Medium | Fixed | ✅ | ✅ |
| BUG-022 | Leave & Calendar | Company/Hari | Holidays – Add button not aligned correctly | Low | Fixed | ✅ | ✅ |
| BUG-023 | Leave & Calendar | Company/Hari | Adding same date holiday – no proper error message | Medium | Fixed | ✅ | ✅ |
| BUG-024 | Leave & Calendar | Company/Hari | Holiday name validation missing | High | Fixed | ✅ | ✅ |
| BUG-025 | Leave & Calendar | Company/Hari | Import holiday – no error if same-date file imported | High | Fixed | ✅ | ✅ |
| BUG-026 | Leave & Calendar | Company/Hari | Approved Leaves: Notes – no character length validation | Medium | Fixed | ✅ | ✅ |
| BUG-027 | Leave & Calendar | Company/Hari | Approved Leaves: Employee ID error message improper | Medium | Fixed | ✅ | ✅ |
| BUG-028 | Attendance | Company/Hari | PDF and XLSX buttons not disabled when no data | Medium | Fixed | ✅ | ✅ |
| BUG-029 | Attendance | Company/Hari | Download XLSX – no message shown when no data | Medium | Fixed | ✅ | ✅ |
| BUG-030 | Camera | Admin | Name length validation missing (UI + no proper error) | Medium | Fixed | ✅ | ✅ |
| BUG-031 | Camera | Admin | Location length validation missing (frontend & backend) | High | Fixed | ✅ | ✅ |
| BUG-032 | Camera | Admin | Existing camera not validated by RTSP URL | High | Fixed | ✅ | ✅ |
| BUG-033 | Camera | Admin | Camera model and RTSP URL not validated together | High | Fixed | ✅ | ✅ |
| BUG-034 | Manager Assignment | Admin | Drag-and-drop employee into manager – UI not flexible | Medium | Fixed | ✅ | ✅ |
| BUG-035 | Admin User | Admin | Profile Edit option missing | High | Fixed | ✅ | ✅ |
| BUG-036 | Employee | Admin | Add page Divisions – listing dummy data, not real values | High | Fixed | ✅ | ✅ |
| BUG-037 | Employee | Admin | Add page Section – listing dummy data, not real values | High | Fixed | ✅ | ✅ |
| BUG-038 | Employee | Admin | 'Reports To' lists all employees, not only managers | Medium | Fixed | ✅ | ✅ |
| BUG-039 | Employee | Admin | Delete error message improper on retry | Medium | Open |  |  |
| BUG-040 | Shift Policies | Admin | Import not enabled | High | Fixed | ✅ | ✅ |
| BUG-041 | Shift Policies | Admin | Name length validation missing | Medium | Fixed | ✅ | ✅ |
| BUG-042 | Shift Policies | Admin | Existing policy not validated by name | High | Fixed | ✅ | ✅ |
| BUG-043 | Leave & Calendar | Admin | Leave Types – no delete option | High | Fixed | ✅ | ✅ |
| BUG-044 | Leave & Calendar | Admin | Same date holiday – no proper error message | Medium | Fixed | ✅ | ✅ |
| BUG-045 | Leave & Calendar | Admin | Holiday Add button not aligned | Low | Fixed | ✅ | ✅ |
| BUG-046 | Leave & Calendar | Admin | Approved Leaves – Notes character length not validated | Medium | Fixed | ✅ | ✅ |
| BUG-047 | Leave & Calendar | Admin | Allowing duplicate leave date for same employee | High | Fixed | ✅ | ✅ |
| BUG-048 | Reports | Admin | Department Summary – imported employees not counted | High | Fixed | ✅ | ✅ |
| BUG-049 | Settings | Admin | Divisions – Code and Name show incorrect values | High | Fixed | ✅ | ✅ |
| BUG-050 | Dashboard | Manager | Settings tab not opening | High | Fixed | ✅ | ✅ |
| BUG-051 | Team Attendance | Manager | Individual employee – employee list not loading | High | Fixed | ✅ | ✅ |
| BUG-052 | Calendar | Manager | Per Person view – employees not loading | High | Fixed | ✅ | ✅ |
| BUG-053 | Employees | HR | Bulk delete option missing | Medium | Fixed | ✅ | ✅ |
| BUG-054 | Employees | HR | Roles list not available when adding employee | High | Fixed | ✅ | ✅ |
| BUG-055 | My Request | HR | My Request not working – throws error | High | Fixed | ✅ | ✅ |
| BUG-056 | Face Crops | HR | Process button triggers backend error; UI shows 'Processing' | High | Fixed | ✅ | ✅ |
| BUG-057 | Manager Assignments | HR | Page not loading | High | Fixed | ✅ | ✅ |
| BUG-058 | Request | Employee | Leave request – Leave Type field is empty | High | Fixed | ✅ | ✅ |
| BUG-059 | Request | Employee | Cannot add leave request due to empty Leave Type | High | Fixed | ✅ | ✅ |
| BUG-060 | Dashboard | Employee | Dashboard and My Attendance show no difference | Medium | Fixed | ✅ | ✅ |
| BUG-061 | Request | Employee | Notes character length not validated | Medium | Fixed | ✅ | ✅ |

# Notes

• All bugs are currently in Open status pending developer fix and re-testing.

• High severity bugs should be prioritised for immediate resolution.

• Access token not refreshing (BUG-001) affects all sessions and should be treated as critical.

• Duplicate email/leave date issues (BUG-009, BUG-047) are data integrity risks.

Update log

Wave 1 — 13 bugs fixed and verified (frontend typecheck + backend auth tests pass).

• BUG-001: Session refresh modal + POST /api/auth/refresh + sliding-expiry exposure

• BUG-003: Employee ID maxLength=64 on input + buildPayload guard

• BUG-004: Full Name maxLength=200 + buildPayload guard

• BUG-005: Designation maxLength=80 + buildPayload guard

• BUG-006: Inline email-shape regex in EmployeeDrawer.buildPayload

• BUG-007: Phone strips non-digit input; pattern check before submit

• BUG-024: Holiday name maxLength=120 on the Add input

• BUG-026: Approved Leaves notes maxLength=500 on Notes input

• BUG-030: Camera name maxLength=120 on the Add/Edit drawer input

• BUG-031: Camera location maxLength=200 on the drawer (backend capped)

• BUG-041: Shift policy name maxLength=120 on the form Name input

• BUG-046: Approved Leaves notes maxLength=500 (same as BUG-026, admin role)

• BUG-061: Request notes textarea maxLength=1000 + char counter chip

48 bugs remain Open — they need module-by-module investigation in subsequent waves. The Fixed/Tested columns will be checked off as each ships.

Wave 2 update

Wave 2 — 9 bugs fixed in the Leave & Calendar module (31 backend tests + frontend typecheck pass).

• BUG-020: Leave Types header row redesigned — title + button right-aligned

• BUG-022: Holidays Add button moved to right-aligned footer (removed phantom-label Field wrapper)

• BUG-023: create_holiday pre-check + IntegrityError handler → 409 with existing name in message

• BUG-025: Import returns HolidayImportResponse with imported/skipped lists; UI shows summary banner

• BUG-027: Approved Leaves employee-id error rephrased to human-readable wording

• BUG-043: DELETE /api/leave-types/{id} added (refuses if referenced by approved_leaves); UI gains Delete button

• BUG-044: Same as BUG-023 — both roles hit the same endpoint

• BUG-045: Same as BUG-022 — both roles render the same form

• BUG-047: create_approved_leave overlap pre-check → 409 with existing date range in message

Wave 3 update

Wave 3 — 4 bugs fixed in Camera + Shift Policies modules (50 backend tests + frontend typecheck pass).

• BUG-032: create_camera + patch_camera now pre-check existing cameras by canonical RTSP URL (host:port+path) → 409 with the conflicting camera's name

• BUG-033: Same path: refuses (brand + host) combo when it matches an existing camera

• BUG-040: POST /api/policies/import added (XLSX, parses name/type/start/end/grace/required_hours/active_from); Import button in Policies page wired to it

• BUG-042: create_policy pre-checks case-insensitive duplicate name per tenant → 409

Wave 4 update

Wave 4 — 6 bugs fixed in the Employee admin role view (frontend typecheck clean; backend untouched).

• BUG-011: Division dropdown empty-state — surfaces 'No divisions yet — add in Settings → Divisions' instead of a bare 'All Divisions' option

• BUG-012: Section dropdown empty-state — distinguishes 'Pick a department first' from 'No sections in this department — add in Settings → Sections'

• BUG-019: Edit drawer now shows an 'Enable platform access' inline form (Admin only) for employees with no linked user — password + role picker → POST /api/users

• BUG-036: Same fix as BUG-011 (Division dropdown empty-state)

• BUG-037: Same fix as BUG-012 (Section dropdown empty-state)

• BUG-038: Reports To dropdown now passes ?role=Manager to /api/users so only Manager-role users appear

Wave 5 update

Wave 5 — 7 bugs fixed in Manager/HR/Employee role routing (66 backend tests + frontend typecheck pass).

• BUG-050: Manager/Employee bare '/settings' now redirects to /settings/display; Display + Notifications routes are no longer Admin-only; SettingsTabs shows per-user tabs for those roles

• BUG-051: GET /api/employees gate widened from Admin/HR to Admin/HR/Manager; Manager scoped via get_manager_visible_employee_ids → restrict_to_ids

• BUG-052: Same fix as BUG-051 — Calendar Per-Person picker hits /api/employees too

• BUG-055: GET /api/requests accepts ?mine=true → returns caller's own submitted requests; new useMyRequests() hook; MyRequestsPage uses it so HR sees own requests, not the inbox

• BUG-057: GET /api/manager-assignments gate widened from Admin-only to Admin/HR (mutations stay Admin-only)

• BUG-058: GET /api/leave-types opened to any authenticated user (was Admin/HR) so Employees can populate the Leave Type dropdown in New Request

• BUG-059: Same fix as BUG-058 — leave-type list endpoint is what blocked the submit flow

Wave 6 update

Wave 6 — 6 bugs fixed across Reports / Settings / HR / Face Crops / Employee Dashboard (49 backend tests + frontend typecheck pass).

• BUG-048: After successful XLSX employee import, the handler now calls attendance.scheduler.recompute_today(scope) so newly-imported employees appear in the Department Summary report for today within seconds (was waiting for the 15-min cron)

• BUG-049: New scripts/cleanup_test_pollution.py removes ZZZ-coded test fixture rows from divisions/departments/sections; ran it — dropped 39 polluted rows from main tenant (3 real departments remain)

• BUG-053: Employees bulk-delete button + 'Delete all' affordance now visible for HR; backend POST /api/employees/bulk-delete gate widened from Admin to Admin/HR

• BUG-054: POST /api/users + rolesQuery enabled flag + Platform Access section gated on (isAdmin||isHr); HR can now create employee logins with role assignment

• BUG-056: _do_batch now resets any rows stuck at face_crops_status='processing' from a previous crashed run at batch entry; daemon thread catches uncaught exceptions and force-clears _processing_active so the UI never gets stuck on 'Processing' forever

• BUG-060: EmployeeDashboard rebuilt with 4 KPI tiles (Today's status, Week's days present, Hours, Pending requests) + Last-7-days table + Latest request panel — no longer just renders <MyAttendancePage /> verbatim

Wave 7 update

Wave 7 — 5 bugs fixed (Employee list polish + pagination).

• BUG-014: Sticky table header on EmployeesPage — thead position:sticky top:0 z-index:2 with opaque cell backgrounds so the row content doesn't bleed during scroll

• BUG-015: New ?status_filter= query param + repo support for only_status; frontend EmployeesPage drops the client post-filter so totals + pagination match the visible rows

• BUG-016: Pagination strip hidden entirely when total=0; Prev/Next also disabled while a refetch is in flight (no stale-data race)

• BUG-017: Same as BUG-016 — same strip, same conditions

• BUG-018: Backend status_filter='inactive' returns only inactive rows so the page count reflects the actual subset (was previously showing pages for the merged active+inactive set)

Wave 8 update

Wave 8 — 10 bugs fixed (validations / photos / dates / drag-drop / profile / errors). 1 bug remains Open (see notes).

• BUG-002: New extractApiError() helper in api/client.ts that turns ApiError → readable string; replaces ad-hoc detail-parsing logic scattered across drawers

• BUG-008: Phone-dedup pre-check in create_employee + patch_employee + self-edit (PATCH /api/employees/me) — normalises whitespace+separators before comparison; 409 with the conflicting employee's name

• BUG-009: Email-dedup pre-check in create_employee + patch_employee + self-edit — 409 with conflicting employee's name (was: silent error, row still landed)

• BUG-010: Inline hint in the photo upload panel explaining uploads commit immediately, so the operator doesn't look for a 'Save' button when the form's Save is disabled

• BUG-013: Clear Date button under the relieving-date picker in EmployeeDrawer — undoes a wrongly-picked date

• BUG-021: Migration 0057 adds nullable description column to holidays table; create/import/list endpoints + frontend types accept it; XLSX import auto-detects an optional 'description' column

• BUG-028: PDF + XLSX download buttons disabled when totalCount=0 in ReportsPage preview footer; explicit no-data tooltip

• BUG-029: Bold 'No data to export. Adjust the filters above' message in the preview footer when totalCount=0

• BUG-034: Manager-assignments Chip — grab/grabbing cursor, hover lift+shadow, fade-while-dragging, accent border on hover; drop zones already had hover state

• BUG-035: New PATCH /api/employees/me endpoint allowing self-edit of phone + designation only; MyProfilePage gains an Edit button + inline form with cancel/save

Still Open (1)

• BUG-039: Delete error message wording on retry — symptom couldn't be reproduced from the bug report alone; requires a specific clip/delete-request scenario. Left Open for a separate triage pass with a reproduction.